## Slide 1: 12‑Month Cloud Migration Roadmap — Process • Decisions • Stakeholders • ROI
Planning
Assessment
Migration
Current State
Optiization
M1 | M2 | M3 | M4 | M5 | M6 | M7 | M8 | M9
M10 | M11 | M12
Initiation
CCoE lead
Decision point (A/C shown)
$
ROI/TCO checkpoint
Kickoff: CCoE, Client
Scope Freeze: OMC
Review of existing Assessment Reports
Portfolio: assessment
Risk & Sec: Security
Business case assessment
including TCO/ROI Calc
Approve Foundation Design
Assess Applicationa
Sec Baseline: Security
Foundational Policies
Tooling: DevSecOps
Tagging Policy
Automation requirement
Pilot Build: DevSecOps
Pilot Run: CCoE+Client
Scale Decision
Wave-1 Cutover
Wave-2 Cutover
Wave-3 Cutover
Stabilize & Handover
Right-size: FinOps
Perf Tuning: DevSecOps
ROI Validation & Report
Closure Sign-off
Azure Architect
Devops Consultant
Finops Consultant
Operating Model Consultant
Notes: 1